Project Plan – Intelligent Guitar Practice Tool

Base Idea

Make a software application which gets an audio file input and segments it into smaller sample fragments according to the "riffs" or sections of a song in the audio file, and then generates guitar tablature scores for each with tablature and audio synchronisation for a musician to learn different parts of a song.

This will involve audio segmentation, encoding pitch values into tablature positions, and exporting these into the proper rendering file for a score visualiser (e.g., MuseScore or Guitar Pro).

Novelty

Automatic Riff Segmentation – breaking songs into practice sections

Combined audio segmentation + tab generation + sync

How the Tool Detects These Segments:

Musical Cues It Analyzes:

- Chord Changes - Detects when the harmonic structure shifts (verse → chorus)

- Rhythmic Patterns - Identifies when the drum pattern or tempo changes

- Spectral Features - Notices when frequency content changes dramatically (rhythm guitar → lead solo)

- Repetition Detection - Finds where the same musical phrase repeats (the main riff appears multiple times)

- Silence/Breaks - Uses gaps in audio as natural boundaries

- Structural Markers - Detects intro/outro patterns, build-ups, breakdowns

User Experience:

Instead of getting one 5:40 tab, the guitarist gets 6 separate practice sections:

- Can focus on mastering the solo without playing the whole song

- Can loop the intro riff 50 times to get it perfect

- Each section has its own synced audio clip

- Can export just the sections they need to MuseScore

Real User Experience Example:

Without your tool (current practice):

- Find a human-made tab online (might be wrong)

- Manually figure out which part is which in the song

- Use separate software to slow down audio

- Tab and audio aren't synced - you guess where you are

With your tool:

- Upload "Comfortably Numb" MP3

- Tool shows: 8 segments detected

  - Intro, Verse 1, Chorus, Solo 1, Verse 2, Solo 2, etc.

- Click "Segment 6: Solo 2"

- See tab for just that solo

- Press play → Audio plays solo section → Tab highlights in real-time

- Export to Guitar Pro if you want to edit

Core Features (Must-Have)

1. Audio File Input

- Accept common audio formats (MP3, WAV, FLAC, etc.)

- File upload interface (drag-and-drop or file browser)

- Validate audio file quality/format

2. Automatic Audio Segmentation

- Analyze song structure and detect musical boundaries

- Identify distinct sections (intro, verse, chorus, bridge, solo, outro)

- Detect riffs and repeated patterns

- Generate time-stamped segments with labels

- Allow users to see all detected segments in a list/timeline

3. Guitar Tablature Generation

- Convert audio to guitar tablature for each segment

- Detect pitch and timing accurately

- Map notes to fretboard positions (fret + string)

- Optimize for playability (minimal position shifts, comfortable finger stretches)

- Handle polyphonic audio (multiple notes/chords simultaneously)

- Include rhythm/timing notation

4. Audio-Tab Synchronization

- Link each tablature note to its exact timestamp in audio

- Real-time highlighting of current note being played

- Visual cursor/indicator showing playback position

- Maintain sync accuracy throughout playback

5. Playback Controls (Per Segment)

- Play/pause audio for each segment

- Loop specific segments for practice

- Tempo adjustment (slow down without pitch change)

- Scrub through timeline

- Jump to specific measures/bars

6. Export Functionality

- Export to MusicXML format (for MuseScore compatibility)

- Export to Guitar Pro format (.gp5, .gpx, etc.)

- Export individual segments or complete song

- Include both audio and tablature in export

Enhanced Features (Nice-to-Have)

7. Manual Segment Adjustment

- Allow users to manually adjust segment boundaries if auto-detection is imperfect

- Merge or split segments

- Rename segments

8. Guitar Track Isolation

- Use AI source separation to isolate guitar from full mix

- Handle songs with multiple guitar tracks

- Option to select which guitar track to transcribe

9. Difficulty Assessment

- Indicate difficulty level for each segment (beginner/intermediate/advanced)

- Based on: speed, technique complexity, chord shapes

10. Technique Detection

- Identify guitar techniques: bends, slides, hammer-ons, pull-offs, vibrato

- Represent these in tablature notation

11. Multi-Format Tab Display

- Standard notation + tablature

- Tab-only view

- Chord diagrams for chord sections

12. Practice Mode Features

- Count-in before segment starts

- Metronome overlay

- Progress tracking (which segments mastered)

13. Tuning Support

- Detect and support different tunings (standard, drop D, etc.)

- Allow user to specify tuning manually

User Interface Features

14. Visual Segment Timeline

- Waveform display with segment markers

- Color-coded segments

- Clickable timeline for navigation

15. Tab Viewer/Editor

- Scrolling tab display synced with audio

- Zoom in/out on tablature

- Basic editing capabilities (correct errors)

16. Segment Library/Manager

- View all segments in organized list

- Search/filter segments

- Favorite/bookmark difficult sections

Technical/Backend Features

17. Audio Processing Pipeline

- Source separation (isolate guitar)

- Pitch detection and transcription

- Onset detection (note start times)

- Beat/tempo tracking

18. Tablature Generation Algorithm

- MIDI to fretboard position mapping

- Playability optimization

- String and fret position selection logic

19. File Format Handlers

- Parse and generate MusicXML

- Parse and generate Guitar Pro formats

- Handle various audio codecs

Quality Assurance Features

20. Accuracy Indicators

- Confidence score for transcription accuracy

- Highlight uncertain/ambiguous sections

- Allow user corrections/feedback

21. Error Handling

- Handle poor quality audio gracefully

- Manage complex arrangements (multiple guitars, effects)

- Provide fallback options when auto-detection fails

Minimum Viable Product (MVP) Priority:

If you need to scope down for your dissertation timeline, focus on:

Phase 1 (Essential):

✅ Audio file input
✅ Basic segmentation (even if manual boundaries)
✅ Tab generation for segments
✅ Basic sync and playback
✅ Export to one format (MusicXML)

Phase 2 (Important):

✅ Automatic intelligent segmentation
✅ Guitar track isolation
✅ Tempo control
✅ Export to Guitar Pro

Phase 3 (Polish):

✅ Manual adjustments
✅ Technique detection
✅ Advanced UI features

Project Timeline

## Month 1: October 2025 - Planning & Research

Time commitment: 10-15 hours/week

### Weeks 1-3: Project Setup & Research

- Meet with Juan to clarify requirements and expectations

- Research existing tools (Moises, AnthemScore, Basic Pitch, etc.)

- Study audio processing libraries (Librosa, Essentia)

- Research AI models for pitch detection (Basic Pitch, Crepe, MT3)

- Experiment with audio source separation (Demucs/Spleeter)

- Set up development environment (Python, Git, libraries)

### Week 4: Documentation Sprint

- Deliverable: Final Project Proposal (PDF) - Late October/Early November

  - Project aims and objectives

  - Literature review (preliminary)

  - Proposed methodology

  - Technology stack justification

  - Timeline and milestones

  - Risk assessment

- Deliverable: Research Ethics Checklist - Late October/Early November

  - Discuss with Juan about user testing plans

  - Submit preliminary checklist via Moodle

## Month 2: November 2025 - Foundation & Prototyping

Time commitment: 12-15 hours/week

### Core Development:

- Build basic audio file input/loading system

- Implement simple manual segmentation (user sets time boundaries)

- Get "hello world" pitch detection working on 10-second clips

- Test different pitch detection models (Basic Pitch vs Crepe)

- Milestone: Proof-of-concept demo (can load audio + detect pitches)

### Academic Work:

- Expand literature review based on supervisor feedback

- Document technical experiments and model comparisons

## Month 3: December 2025 - Basic Tab Generation + Interim Report

Time commitment: 8-12 hours/week (holidays + report deadline!)

### Development (lighter workload):

- Implement MIDI to tablature conversion algorithm

- Create basic fretboard position mapping (string/fret selection)

- Generate first rough tab from simple, clean guitar recording

- Milestone: Can generate basic tab from monophonic guitar audio

### Academic Priority:

- Major Deliverable: Interim Report (PDF) - Around Christmas

  - Complete literature review

  - Methodology documentation

  - Progress report on prototype

  - Preliminary results from initial experiments

  - Updated timeline for remaining work

  - Challenges encountered and solutions

  - Worth 10% of module mark

## Month 4: January 2026 - Improve Tab Generation

Time commitment: 12-15 hours/week (back to normal pace)

### Development:

- Improve tab generation accuracy

- Handle polyphonic audio (chords, multiple notes)

- Implement playability optimization (minimize position shifts)

- Test on variety of guitar styles (clean, distorted, acoustic)

- Milestone: Can handle chords and basic chord progressions

### Academic:

- Start drafting implementation chapter

- Document algorithm design decisions

## Month 5: February 2026 - Automatic Segmentation

Time commitment: 15-18 hours/week

### Development:

- Implement automatic audio segmentation algorithm

  - Onset detection for note boundaries

  - Structural analysis for sections (verse/chorus)

  - Repetition detection for riffs

- Test segmentation on 10-15 different songs

- Handle edge cases (long intros, complex structures)

- Milestone: Can automatically segment songs into 4-8 meaningful sections

### Academic:

- Document segmentation approach and evaluation

- Compare automatic vs manual segmentation results

## Month 6: March 2026 - Synchronization & Integration

Time commitment: 15-18 hours/week

### Development:

- Build audio-tab synchronization system

  - Link each tab note to exact timestamp

  - Real-time highlighting during playback

- Implement playback controls (play/pause, loop segment, scrubbing)

- Add tempo adjustment feature (time-stretching without pitch change)

- Create basic UI for viewing segments and synchronized tabs

- Milestone: Working end-to-end prototype with sync playback

### Academic:

- Continue implementation chapter

- Prepare user testing materials and consent forms

- If needed: Submit full ethics clearance application

## Month 7: April 2026 - Export, Testing & Evaluation

Time commitment: 12-15 hours/week (exam revision period!)

### Weeks 1-2: Export Implementation

- Implement export to MusicXML format

- Test compatibility with MuseScore

- Export individual segments or complete song

### Weeks 3-4: User Testing & Evaluation

- Conduct user testing with 5-8 guitarists (various skill levels)

- Collect quantitative data (accuracy, usability)

- Collect qualitative feedback (interviews/surveys)

- Compare with existing tools where possible

- Bug fixes based on testing feedback

- Milestone: Complete working system with user evaluation data

### Academic:

- Write evaluation chapter

- Analyze testing results

- Balance with module revision!

## Month 8: May 2026 - Final Polish & Dissertation Writing

Time commitment: 10-12 hours/week, then 25+ hours final push

### Week 1: Final Development Polish

- Fix critical bugs identified in testing

- Improve UI/UX based on feedback

- Add any quick-win features if time permits

- Code cleanup and documentation

- Record comprehensive demo video

### Weeks 2-4: DISSERTATION WRITING SPRINT

- Full dissertation structure:

  - Abstract

  - Introduction (motivation, aims, objectives)

  - Literature Review (related work, technology survey)

  - Requirements Analysis

  - Design & Methodology

  - Implementation (architecture, key algorithms, challenges)

  - Testing & Evaluation (user study results, accuracy metrics)

  - Critical Analysis (what worked, what didn't, limitations)

  - Conclusion & Future Work

  - References

  - Appendices (code samples, user study materials)

- Proofread and edit thoroughly

- Get feedback from peers/supervisor if possible

- Final Deliverable: Dissertation (PDF) - Around Easter

- Worth 75% of module mark

## Post-Submission: Presentation Prep (Late May 2026)

Time commitment: 8-10 hours total

### Prepare Final Presentation/Demo

- Create slide deck (10-15 slides)

  - Problem and motivation

  - Solution approach

  - Key technical contributions

  - Live demo of working system

  - Evaluation results

  - Conclusions and reflection

- Practice demo (ensure it works reliably!)

- Prepare answers for expected questions

- Deliverable: Final Presentation/Demonstration - Just Before Assessment Period

- Worth 15% of module mark

## Realistic Feature Scope for 8 Months:

### ✅ WILL DELIVER (Core MVP):

- Audio file input (MP3, WAV)

- Automatic segmentation into 4-8 sections using structural analysis

- Guitar tab generation with 70-80% accuracy for moderately clean recordings

- Audio-tab synchronization with real-time highlighting

- Playback controls (play/pause, loop segment, seek)

- Export to MusicXML format (MuseScore compatible)

- Basic web or desktop UI to view segments and tabs

- User evaluation with real guitarists

### ⚠️ STRETCH GOALS (if ahead of schedule):

- Guitar track isolation from full band mix (using Demucs)

- Tempo adjustment (time-stretching)

- Manual segment boundary editing

- Export to Guitar Pro format (.gp5)

- Chord diagram visualization

### ❌ OUT OF SCOPE:

- Advanced technique detection (bends, slides, vibrato)

- Multiple tuning support beyond standard

- Mobile app version

- Real-time live transcription

- Cloud/web deployment (local only is fine)

- Multiple guitar track handling

## Key Deadlines & Milestones:

| Date | Deliverable | Weight | Status Check |
| --- | --- | --- | --- |
| Late Oct/Early Nov 2025 | Project Proposal + Ethics Checklist | Required | Have working prototype plan? |
| Christmas 2025 | Interim Report | 10% | Can generate basic tabs? |
| End Jan 2026 | - | - | Chord transcription working? |
| End Feb 2026 | - | - | Auto-segmentation functional? |
| End Mar 2026 | - | - | Sync playback demo ready? |
| Mid Apr 2026 | - | - | User testing complete? |
| Easter 2026 | Dissertation | 75% | All chapters written? |
| Late May 2026 | Presentation/Demo | 15% | Demo rehearsed and polished? |

Risk Management:

Checkpoint 1 (Christmas - Interim Report):

❌ If tab generation not working: Simplify to single-note melodies only, document as limitation
✅ Mitigation: Start with simpler audio (clean, isolated guitar recordings)

Checkpoint 2 (End February):

❌ If auto-segmentation too complex: Fall back to semi-automatic (AI suggests, user confirms)
✅ Mitigation: Have manual segmentation as backup feature

Checkpoint 3 (End March):

❌ If sync not smooth: Simplify to measure-level sync instead of note-level
✅ Mitigation: Test early with simple audio playback libraries

Checkpoint 4 (April - User Testing):

❌ If can't recruit users: Use yourself + online musician forums for feedback
✅ Mitigation: Start recruiting early, offer small incentive (coffee voucher)

Always Protect:

- Interim Report (10%) - Critical checkpoint, shows progress

- Dissertation Writing Time (75%) - Need minimum 2-3 weeks of focused writing

- Demo Preparation - Practice demo multiple times, have backup plan